Sprint Retrospective Meeting

|  |  |
| --- | --- |
| **What went well in the last sprint?** | **What could be improved in the next sprint?** |
| * Able to complete each user story committed on time because the tasks are easy. * Can integrate with all the modules successfully with minor problems and bugs. * The completed project in the sprint mostly meets the requirements of the stakeholders. * The development can work together in harmony without any issues. | * To consider more test cases for the developed user story or modules. * To allocate more time for coding and testing. * Request the product owner to attend the daily scrum meeting every day to get the product owner’s input and opinion on the current progress of a developed module. * Request for a short 20 minutes break every 1 hour from working continuously on the project. |