**Daily Scrum Meeting**

The Scum Meeting for this sprint is conducted for 15 minutes per day. Below are each developer’s accomplishment, challenges and tasks that will be worked on.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Developer’s Name** | **Accomplishment** | **Challenges** | **Tasks to be worked on** |
| 14/11/2016 | Chin Wei Song | - | - | Break down tasks for user story (Login to the website) |
| Bryan Wong Chern Kwang | - | - | Break down tasks for user story (Update order) |
| Chen Yi Xuan | - | - | Break down tasks for user story (Generate receipt) |
| Chan Bee Yen | - | - | Break down tasks for user story (View order) |
| 15/11/2016 | Chin Wei Song | Break down tasks for user story (Login to the website) completed | Unsure of whether the tasks are complete and whole | Plan the database tables for the overall Restaurant System and populate records in the tables |
| Bryan Wong Chern Kwang | Break down tasks for user story (Update order) completed | Unsure of whether the tasks are complete and whole | Plan the user interface (Update Order) |
| Chen Yi Xuan | Break down tasks for user story (Generate receipt) completed | Unsure of whether the tasks are complete and whole | Plan the user interface (Generate receipt) |
| Chan Bee Yen | Break down tasks for user story (View order) completed | Unsure of whether the tasks are complete and whole | Plan the user interface (View order) |
| 16/11/2016 | Chin Wei Song | Database planning completed | Difficult to avoid redundancy in the records | Plan the user interface (Login to the website) |
| Bryan Wong Chern Kwang | Plan the user interface (Update Order) completed | Unsure of the design to use | Code the user interface (Update Order) |
| Chen Yi Xuan | Plan the user interface (Generate receipt) completed | Unsure which receipt design is appropriate | Code the user interface (Generate receipt) |
| Chan Bee Yen | Plan the user interface (View order) completed | Unsure of the details to display | Code the user interface (View order) |
| 17/11/2016 | Chin Wei Song | Plan the user interface (Login to the website) completed | Difficulty in deciding the best user interface for login | Code the user interface (Login to the website) |
| Bryan Wong Chern Kwang | Code the user interface (Update Order) completed | Hard time in adjusting the alignment | Test the user interface (Update Order) |
| Chen Yi Xuan | Code the user interface (Generate receipt) completed | Hard time in adjusting the alignment | Test the user interface (Generate receipt) |
| Chan Bee Yen | Code the user interface (View order) completed | Hard time in adjusting the alignment | Test the user interface (View order) |
| 18/11/2016 | Chin Wei Song | Code the user interface (Login to the website) completed | Hard time in adjusting the alignment | Test the user interface (Login to the website) |
| Bryan Wong Chern Kwang | Test the user interface (Update Order) completed | Found out inappropriate colors and font used | Improve the user interface (Update Order) |
| Chen Yi Xuan | Test the user interface (Generate receipt) completed | Found out inappropriate font used | Improve the user interface (Generate receipt) |
| Chan Bee Yen | Test the user interface (View order) completed | Found out inappropriate design used | Improve the user interface (View order) |
| 19/11/2016 | Chin Wei Song | Test the user interface (Login to the website) completed | - | Code the function (Login to the website) |
| Bryan Wong Chern Kwang | Improve the user interface (Update Order) completed | Hard time in adjusting the alignment and colors | Code the function (Update Order) |
| Chen Yi Xuan | Improve the user interface (Generate receipt) completed | Hard time in choosing the appropriate font to use | Code the function (Generate receipt) |
| Chan Bee Yen | Improve the user interface (View order) completed | Hard time in choosing the appropriate design to use | Code the function (View order) |
| 20/11/2016 | Chin Wei Song | Code the function (Login to the website) completed | Requires a lot of checking | Test the function (Login to the website) |
| Bryan Wong Chern Kwang | Code the function (Update Order) completed | Unsure of the way to query required data from database | Test the function (Update Order) |
| Chen Yi Xuan | Code the function (Generate receipt) partially completed | Encounter several errors | Find out how to generate receipt in text file |
| Chan Bee Yen | Code the function (View order) partially completed | Unsure of the way to query required data from database | Continue code the function (View order) |
| 21/11/2016 | Chin Wei Song | Test the function (Login to the website) completed | - | Plan the user interface (Add new order) |
| Bryan Wong Chern Kwang | Test the function (Update Order) completed | Discover several errors | Plan the user interface (Check out bill) |
| Chen Yi Xuan | Find out how to generate receipt in text file (Generate receipt) completed with the help from the team | Difficult to find for the solution | Code for receipt in text file format  (Generate receipt) |
| Chan Bee Yen | Code the function (View order) completed | Unsure of the way to query required data from database | Test the function (View order) |
| 22/11/2016 | Chin Wei Song | Plan the user interface (Add new order) completed | Difficult to think of the appropriate color and font | Code the user interface (Add new order) |
| Bryan Wong Chern Kwang | Plan the user interface (Check out bill) completed | Discover several errors | Code the user interface (Check out bill) |
| Chen Yi Xuan | Code for receipt in text file format  (Generate receipt) completed | Encounter several coding problems | Test the function  (Generate receipt) |
| Chan Bee Yen | Test the function (View order) partially completed | Encounter few errors | Continue test the function (View order) |
| 23/11/2016 | Chin Wei Song | Code the user interface (Add new order) completed | Difficult in adjusting the alignment | Test the user interface (Add new order) |
| Bryan Wong Chern Kwang | Code the user interface (Check out bill) completed | Difficult in adjusting the alignment | Test the user interface (Check out bill) |
| Chen Yi Xuan | Test the function  (Generate receipt) completed | Encounter several errors | Refactor the code  (Generate receipt) |
| Chan Bee Yen | Test the function (View order) completed | Encounter few errors | Refactor the code  (View order) |
| 24/11/2016 | Chin Wei Song | Test the user interface (Add new order) completed | Encounter few bugs | Code the function (Add new order) |
| Bryan Wong Chern Kwang | Test the user interface (Check out bill) completed | Encounter some errors | Code the function (Check out bill) |
| Chen Yi Xuan | Refactor the code  (Generate receipt) partially completed | Encounter several errors | Continue refactor the code  (Generate receipt) |
| Chan Bee Yen | Refactor the code  (View order) partially completed | Encounter few errors | Continue refactor the code  (View order) |
| 25/11/2016 | Chin Wei Song | Code the function (Add new order) partially completed | Encounter few bugs | Continue code the function (Add new order) |
| Bryan Wong Chern Kwang | Code the function (Check out bill) partially completed | Encounter some errors | Continue code the function (Check out bill) |
| Chen Yi Xuan | Refactor the code  (Generate receipt) completed + completed user story | Encounter several errors | - |
| Chan Bee Yen | Refactor the code  (View order) completed + completed user story | Encounter few errors | - |
| 26/11/2016 | Chin Wei Song | Code the function (Add new order) completed | Encounter few bugs | Test the function (Add new order) |
| Bryan Wong Chern Kwang | Code the function (Check out bill) completed | Encounter some errors | Test the function (Check out bill) |
| 27/11/2016 | Chin Wei Song | Test the function (Add new order) completed | Encounter few bugs | - |
| Bryan Wong Chern Kwang | Test the function (Check out bill) completed | Encounter some errors | - |