**Report**

**Scrum Master:** Adelina Tang Chooi Li

**Development Team:** Chin Wei Song, Bryan Wong Chern Kwang, Chen Yi Xuan, Chan Bee Yen

**Sprint length:** 2 weeks per sprint

As a Scum Master, I am in charged in guiding and leading the development team to complete the committed work on the first sprint. Before my team and I started working on the project, we have discussed what are the user stories involved for the Restaurant System with the product owner. For the discussion, we have spent 2 hours to create as many user stories in the product backlog. The user stories created are large and contains many functionalities which also known as epics, therefore we have come up with a decomposition of the epics into user stories that are independent, negotiable, valuable, estimable, small and testable. The epics discussed for this Restaurant System are “Manage Membership”, “Manage Order”, “Manage Payment”, “Manage Staff”, “Manage Seat” and “Manage Food”.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Week** | **Developer’s Name** | **Completed (%)** | **Task in Charged (user stories title)** | **Epics title** |
| 6 | Chin Wei Song | 100% | Login to the website | Manage Membership |
| Bryan Wong Chern Kwang | 100% | Update order | Manage Order |
| Chen Yi Xuan | 50% | Generate receipt | Manage Payment |
| Chan Bee Yen | 50% | View order | Manage Order |
| 7 | Chin Wei Song | 100% | Add new order | Manage Order |
| Bryan Wong Chern Kwang | 100% | Check-out bill | Manage Payment |
| Chen Yi Xuan | 50% | Generate receipt | Manage Payment |
| Chan Bee Yen | 50% | View order | Manage Order |