**Sprint 2**

**Scrum Master:** Bryan Wong Chern Kwang

As a Scrum Master, I am in charge of monitoring and guiding the team throughout the second sprint.

Note: Text in blue color is referring to the updates needed to be made for the 1st sprint as requested by the customer.

|  |  |  |  |
| --- | --- | --- | --- |
| **Developers Name** | **Time spent (HH:MM)** | **User story title** | **Activity** |
| Bryan Wong Chern Kwang | 02:00 | Delete order | 1. Plan the layout form for delete order. 2. Write code for delete order form. 3. Test the code for delete order layout form. 4. Write code for delete order function. 5. Test the delete order code and fix bugs. |
| Chin Wei Song | 03:00 | Remove member | 1. Plan the layout form for remove member. 2. Write code for remove member form. 3. Test the code for remove member layout form. 4. Write code for remove member function. 5. Test the remove member code and fix bugs. |
| 03:00 | View member | 1. Plan the layout form for view member. 2. Write code for view member form. 3. Test the code for view member layout form. 4. Write code for view member function. 5. Test the view member code and fix bugs. |
| Adelina Tang Chooi Li | 03:00 | Add member | 1. Plan the layout form for add member. 2. Write code for add member form. 3. Test the code for add member layout form. 4. Write code for add member function. 5. Test the add member code and fix bugs. |
| 03:00 | Update member | 1. Plan the layout form for update member. 2. Write code for update member form. 3. Test the code for update member layout form. 4. Write code for update member function. 5. Test to update member code and fix bugs. |
| Chen Yi Xuan | 03:00 | Add food | 1. Plan the layout form for add food. 2. Write code for add food form. 3. Test the code for add food layout form. 4. Write code for add food function. 5. Test the add food code and fix bugs. |
| 03:00 | Update food | 1. Plan the layout form for update food. 2. Write code for update food form. 3. Test the code for update food layout form. 4. Write code for update food function. 5. Test the update food code and fix bugs. |
| 03:00 | View food | 1. Plan the layout form for view food. 2. Write code for view food form. 3. Test the code for view food layout form. 4. Write code for view food function. 5. Test the view food code and fix bugs. |
| Chan Bee Yen | 03:00 | Add staff | 1. Plan the layout form for add staff. 2. Write code for add staff form. 3. Test the code for add staff layout form. 4. Write code for add staff function. 5. Test the add staff code and fix bugs. |
| 02:00 | Search order | 1. Plan the layout form for search order. 2. Write code for search order form. 3. Test the code for search order layout form. 4. Write code for search order function. 5. Test the search order code and fix bugs. |
| 03:00 | Improve user interface | 1. Plan the user interface layout. 2. Code the user interface. 3. Test the user interface to produce a good alignment and outlook. |