**Sprint Planning Meeting**

* After receiving feedbacks from the customers in the previous sprint (first sprint), there are few updates needed to be made or added in the source code as requested by the customers and the product owner. Therefore, the team will include the updates in the existing code or create a new code during the third sprint. Below is the description of the updates:

|  |  |
| --- | --- |
| **Sprint 1 (User stories)** | **Customer’s new requirements** |
| View order | Wanted to allow the user to search a particular information in a faster way. |

**Additional comments from customer regarding sprint 1 product:**

* The user interface is plain, requested to have colors for the buttons.
* The system is not user friendly, requested to have a welcome message.
* The user stories were then prioritized according to which user stories are more important and urgently needed. For the second sprint, the prioritized user stories are shown as below:

|  |
| --- |
| **User stories title (Prioritized)** |
| 1. View order 2. Add new member 3. Update member 4. Remove member 5. View member 6. Add new food 7. Update food 8. View food 9. Add new staff |
|  |
|  |

* After that, each user story was weighed how difficult the function is for the developers to code it. Below are the points that represents the difficulty level for each user stories in the second sprint.

|  |  |
| --- | --- |
| **User stories** | **Points** |
| View order | 1 |
| Add new member | 1 |
| Update member | 1 |
| Remove member | 1 |
| View member | 1 |
| Add new food | 1 |
| Update food | 1 |
| View food | 1 |
| Add new staff | 1 |

* The chosen user stories were then breakdown into tasks before the development process begins.