**Sprint Review Meeting**

In the Sprint Review Meeting, the development team and the Scum Master reviewed the project developed throughout the third sprint to the product owner as well as the stakeholders. Below are the records of the feedbacks and opinions from the product owner and the stakeholders.

|  |  |  |  |
| --- | --- | --- | --- |
| **Developer’s Name** | **Tasks/Functions presented** | **Feedbacks from product owner/stakeholders** | **Tasks will be worked on the next sprint** |
| Bryan Wong Chern Kwang (A former Scrum Master) | - | **-** | * Perform coding and testing on: * Layout design for view staff and update staff form. * View staff function. * Update staff details function. * Perform bugs fixing in the code. |
| Chin Wei Song | Remove member | **Good features:**   * The functions worked correctly and properly as expected. * The functions worked in an efficient manner in terms of time. | * Perform coding and testing on: * Layout design for remove member and view member. * Remove member function. * View member function. * Perform bugs fixing in the code. * Take note on the search function. |
|  | View member | **Good features:**   * The member details in the JTable layout is presented neatly.   **Poor features:**   * Hard to see a long list of member details. Need to scroll the list. Would prefer an additional search function to find the member details through entering the keywords. |
| Chen Yi Xuan | Add new food | **Good features:**   * The add functions worked correctly and efficiently. | * Perform coding and testing on: * Layout design for add new food, update food, and view food. * Add new food function. * Update food function. * View food function. * Perform bugs fixing in the code. * Take note on the search function. * Take note on the delete function. |
|  | Update food | **Good features:**   * The update function worked efficiently and properly as expected.   **Poor features:**   * Unable to delete a food at the same time performing updates, wanted to be able to update the food details, and at the same time able to choose certain food to be deleted. |
|  | View food | **Good features:**   * The food details in the JTable layout is presented neatly.   **Poor features:**   * Hard to see a long list of food details. Need to scroll the list. Would prefer an additional search function to find the food details through entering the keywords. |
| Chan Bee Yen | View order | **Good features:**   * The search function as requested worked successfully. * The time for searching the information is efficient. | Become the Scrum Master in the next sprint and continue to lead the development team. |
| Add new staff | **Good features:**   * The add function as requested worked successfully. |
| Adelina Tang Chooi Li | Add new member | **Good features:**   * The add function as requested worked successfully. | * Perform coding and testing on: * Layout design for view seat. * View seat function. * Perform bugs fixing in the code. * Take note on the renew function. |
|  | Update member | **Good features:**   * The update function as requested worked successfully.   **Poor feature:**   * Unable to perform membership renewal when the membership period is expired. |

**Other comments from product stakeholders for the overall system:**

1. Every module in the system should have a search function for the user to view the information in a faster way apart from viewing all the list that requires scrolling.
2. Wanted to have a delete function to remove the records that no longer wanted and also able to perform updates at the same time remove a particular record. For example, the user can update the food quantity at the same time, the user can choose to delete the food item ordered.