**Daily Scrum Meeting**

The Scum Meeting for this sprint is conducted for 15 minutes per day. Below are each developer’s accomplishment, challenges and tasks that will be worked on.

Note: Text in blue color is referring to the updates of the code needed to be made for the improvements as requested by the customers from the 2nd sprint.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Developer’s Name** | **Accomplishment** | **Challenges** | **Tasks to be worked on** |
| 12/12/2016 | Bryan Wong Chern Kwang | - | - | Break down tasks for user story (Update staff) |
| Chin Wei Song | - | - | Break down tasks for user story (Add new seat) + Write tasks for search member |
| Adelina Tang Chooi Li | - | - | Break down tasks for user story (View seat) + Write tasks for renew membership |
| Chen Yi Xuan | - | - | Break down tasks for user story (View payment) + Write tasks for search food and delete food |
| 13/12/2016 | Bryan Wong Chern Kwang | Break down tasks for user story (Update staff) completed | Unsure of whether the tasks are complete and whole | Plan the user interface (Update staff) |
| Chin Wei Song | Break down tasks for user story (Add new seat) completed  + Write tasks for search member (completed) | Unsure of whether the tasks are complete and whole | Plan the user interface (Add new seat) + Plan the user interface for search member |
| Adelina Tang Chooi Li | Break down tasks for user story (View seat) completed  + Write tasks for renew membership (completed) | Unsure of whether the tasks are complete and whole | Plan the user interface (View seat) + Plan the user interface for renew member |
| Chen Yi Xuan | Break down tasks for user story (View payment) completed  + Write tasks for search food and delete food (completed) | Unsure of whether the tasks are complete and whole | Plan the user interface (View payment) + Plan the user interface for search food and delete food |
| 14/12/2016 | Bryan Wong Chern Kwang | Plan the user interface (Update staff) completed | Unsure of the design to use | Code the user interface (Update staff) |
| Chin Wei Song | Plan the user interface (Add new seat) completed  + Plan the user interface for search member (completed) | Unsure of the design to use | Code the user interface (Add new seat)  + Code the user interface for search member |
| Adelina Tang Chooi Li | Plan the user interface (View seat) completed  + Plan the user interface for renew member (completed) | Unsure of the design to use | Code the user interface (View seat)  + Code the user interface for renew membership |
| Chen Yi Xuan | Plan the user interface (View payment) completed  + Plan the user interface for search food and delete food (completed) | Unsure of the design to use | Code the user interface (View payment)  + Code the user interface for search food and delete food |
| 15/12/2016 | Bryan Wong Chern Kwang | Code the user interface (Update staff) completed | Hard time in adjusting the alignment | Test the user interface (Update staff) |
| Chin Wei Song | Code the user interface (Add new seat) completed  + Code the user interface for search member (completed) | Hard time in adjusting the alignment | Test the user interface (Add new seat)  + Test the user interface for search member |
| Adelina Tang Chooi Li | Code the user interface (View seat) completed  + Code the user interface for renew membership (completed) | Hard time in adjusting the alignment | Test the user interface (View seat)  + Test the user interface for renew membership |
| Chen Yi Xuan | Code the user interface (View payment) completed  + Code the user interface for search food and delete food (completed) | Hard time in adjusting the alignment | Test the user interface (View seat)  + Test the user interface for search food and delete food |
| 16/12/2016 | Bryan Wong Chern Kwang | Test the user interface (Update staff) completed | Found out inappropriate colors and font used | Improve the user interface (Update staff) |
| Chin Wei Song | Test the user interface (Add new seat) completed  + Test the user interface for search member (completed) | Found out inappropriate colors and font used | Improve the user interface (Add new seat)  + Improve the user interface for search member |
| Adelina Tang Chooi Li | Test the user interface (View seat) completed  + Test the user interface for renew membership (completed) | Found out inappropriate font used | Improve the user interface (View seat)  + Improve the user interface for renew membership |
| Chen Yi Xuan | Test the user interface (View payment) completed  + Test the user interface for search food and delete food (completed) | Found out inappropriate design used | Improve the user interface (View payment)  + Improve the user interface for search food and delete food |
| 17/12/2016 | Bryan Wong Chern Kwang | Improve the user interface (Update staff) completed | Hard time in adjusting the alignment and colors | Code the function (Update staff) |
| Chin Wei Song | Improve the user interface (Add new seat) completed  + Improve the user interface for search member (completed) | Hard time in adjusting the alignment and colors | Code the function (Add new seat)  + Code the function for search member |
| Adelina Tang Chooi Li | Improve the user interface (View seat) completed  + Improve the user interface for renew membership (completed) | Hard time in choosing the appropriate font to use | Code the function (View seat)  + Code the function for renew membership |
| Chen Yi Xuan | Improve the user interface (View payment) completed  + Improve the user interface for search food and delete food (completed) | Hard time in choosing the appropriate design to use | Code the function (View payment)  + Code the function for search food and delete food |
| 18/12/2016 | Bryan Wong Chern Kwang | Code the function (Update staff) completed | Encounter several errors | Test the function (Update staff) |
| Chin Wei Song | Code the function (Add new seat) completed  + Code the function for search member (completed) | Encounter several errors | Test the function (Add new seat)  + Test the function for search member |
| Adelina Tang Chooi Li | Code the function (View seat) partially completed  + Code the function for renew membership (completed) | Encounter several errors | Test the function (View seat)  + Test the function for renew membership |
| Chen Yi Xuan | Code the function (View payment) partially completed  + Code the function for search food and delete food (completed) | Encounter several errors | Test the function (View payment)  + Test the function for search food and delete food |
| 19/12/2016 | Bryan Wong Chern Kwang | Test the function (Update staff) completed | Discover several errors | Plan the user interface (View staff) |
| Chin Wei Song | Test the function (Add new seat) completed  + Test the function for search member (completed) | Discover several errors | Plan the user interface (Update seat)  + Fix bugs and refactor code for search member |
| Adelina Tang Chooi Li | Test the function (View seat) partially completed  + Test the function for renew membership (completed) | Encounter few errors | Continue test the function (View seat)  + Fix bugs and refactor code for renew membership |
| Chen Yi Xuan | Test the function (View payment) partially completed  + Test the function for search food and delete food (completed) | Encounter few errors | Continue test the function (View payment)  + Fix bugs and refactor code for search food and delete food |
| 20/12/2016 | Bryan Wong Chern Kwang | Plan the user interface (View staff) completed | Difficult to think of the appropriate color and font | Code the user interface (View staff) |
| Chin Wei Song | Plan the user interface (Update seat) completed  + Fix bugs and refactor code for search member (completed) | Difficult to think of the appropriate color and font  + Encounter few bugs during refactoring | Code the user interface (Update seat)  - |
| Adelina Tang Chooi Li | Test the function (View seat) completed  + Fix bugs and refactor code for renew membership (completed) | Encounter few errors  + The code for renew membership is long and hard to read. | Refactor the code  (View seat)  - |
| Chen Yi Xuan | Test the function (View payment) completed  + Fix bugs and refactor code for search food and delete food (completed) | Encounter few errors  + The code for search food and delete food is long and hard to read. | Refactor the code  (View payment)  - |
| 21/12/2016 | Bryan Wong Chern Kwang | Code the user interface (View staff) completed | Difficult in adjusting the alignment | Test the user interface (View staff) |
| Chin Wei Song | Code the user interface (Update seat) completed | Difficult in adjusting the alignment | Test the user interface (Update seat) |
| Adelina Tang Chooi Li | Refactor the code  (View seat) partially completed | Encounter several errors | Continue refactor the code  (View seat) |
| Chen Yi Xuan | Refactor the code  (View payment) partially completed | Encounter few errors | Continue refactor the code  (View payment) |
| 22/12/2016 | Bryan Wong Chern Kwang | Test the user interface (View staff) completed | Encounter few bugs | Code the function (View staff) |
| Chin Wei Song | Test the user interface (Update seat) completed | Encounter some errors | Code the function (Update seat) |
| Adelina Tang Chooi Li | Refactor the code  (View seat) completed + completed user story | Encounter few errors | - |
| Chen Yi Xuan | Refactor the code  (View payment) completed + completed user story | Encounter few errors | - |
| 23/12/2016 | Bryan Wong Chern Kwang | Code the function (View staff)  completed | Encounter few bugs | Test the function (View staff) |
| Chin Wei Song | Code the function (Update seat)  completed | Encounter some errors | Test the function (Update seat) |
| 24/12/2016 | Bryan Wong Chern Kwang | Test the function (View staff)  completed | Encounter few bugs | Refactor the code (View staff) |
| Chin Wei Song | Test the function (Update seat)  completed | Encounter some errors | Refactor the code (Update seat) |
| 25/12/2016 | Bryan Wong Chern Kwang | Refactor the code (View staff)  completed | Encounter few bugs and code is too long, therefore, it is hard to read and modify | - |
| Chin Wei Song | Refactor the code (Update seat)  completed | Encounter some errors and code is too long, therefore, it is hard to read and modify | - |