**Report**

**Scrum Master:** Chan Bee Yen

**Development Team:** Chin Wei Song, Bryan Wong Chern Kwang, Chen Yi Xuan, Adelina Tang Chooi Li

**Sprint length:** 2 weeks per sprint

As a Scum Master, I am in charged in guiding and leading the development team to complete the committed work on the third sprint. Before my team and I started working on the project for third sprint, we have a discussion on customers and the product owner’s feedback for the previous sprint (second sprint). From the feedbacks received, we are committed to enhance the Restaurant System in a way that will satisfy and meet the customers and the product owner’s expectations. For this discussion, we have spent 1 hour to discuss if there are any user stories can be added in the product backlog.

Note: Text in blue color is referring to the updates needed to be made for the 2nd sprint as requested by the customers.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Week** | **Developer’s Name** | **Completed (%)** | **Task in Charged (user stories title) / updates for functionalities** | **Epics title** |
| 10 | Bryan Wong Chern Kwang | 100% | Update staff | Manage Staff |
| Chin Wei Song | 100% | Add new seat | Manage Seat |
|  | 100% | Search member | View member |
| Adelina Tang Chooi Li | 50% | View seat | Manage Seat |
|  | 100% | Renew membership | Update member |
| Chen Yi Xuan | 50% | View payment | Manage Payment |
|  |  | 100% | Search food and delete food | View food and update food |
| 11 | Bryan Wong Chern Kwang | 100% | View staff | Manage Staff |
| Chin Wei Song | 100% | Update seat | Manage Seat |
| Adelina Tang Chooi Li | 50% | View seat | Manage Seat |
| Chen Yi Xuan | 50% | View payment | Manage Payment |